## Slide 1: Restaurant Manager Web Application
MR. TRAN DINH TRI
SE04295 AU VAN THINH
SE03990 DUONG TUAN NHAT
SE04319 NGUYEN MINH HIEU
SE04066 NGUYEN ANH DUNG
SE04270 NGUYEN CHI NGHIA
SUPERVISOR:
TEAM MEMBERS:

## Slide 2
PRESENTATION OUTLINE
1. Project overview
3. Software specification
4. Software design
6. Project result
7. Demo
2. Project management
5. Testing

## Slide 3
PROJECT
OVERVIEW
Problem
Solution
Idea

## Slide 4
In The Fourth Industrial Revolution, an application which helps people manage their business easily and effective is very popular and must-have.
PROJECT OVERVIEW - Problem
Customer
Cashier
Manager
Chef
eRestaurant

## Slide 5
PROJECT OVERVIEW - Problem
So, we will build a Web Based Application for Restaurant Management which have many different functions to helps restaurant manager and customer for:
Saving time for customer in pre-order.
Saving time in order phase.
Improving waiter to chef interaction.
Improving revenues of restaurant.
Saving time and money in statistics.

## Slide 6
Manage Order Workflow
Manage Staff, Table, Food…
Recommend Food For Customer
Statistic
PROJECT OVERVIEW - Idea
Functional:

## Slide 7
The application's UI should be simple, friendly, logical and easy to use.
Multiple devices can use at the same time
Authenticate Requirement for web service
Manage multimedia data
PROJECT OVERVIEW - Idea
Non-Functional:
Notes: Dua tren viec phan tich cac van de thuan Nguyen, nhom phat trien phan mem dap ung duoc cac yeu cau
Cac yeu cau chuc nang va phi chuc nang (khai quat quan ly)

## Slide 8
To reach our above goals, we will develop a Web Based Application with MVVM Model and many functions which support these goals:
PROJECT OVERVIEW - Solution
Pre-order System
Real time Order System
Dishes Suggesting System
Statistics System

## Slide 9
PROJECT
MANAGEMENT
Project Model
Organization Structure
Master Schedule
Objects
Tools & Environment
Project Life cycle
Communication plan

## Slide 10
Iterative & Incremental software process model
PROJECT MANAGEMENT – Project Model

## Slide 11
Why choose Iterative & Incremental software process model ?
PROJECT MANAGEMENT – Project Model
This model is more flexible – less costly to change scope and requirements.
Reduce the risk of delay due to the important work done first.
Through every iterative, we can control scope and requirements, flexibly update

## Slide 12
PROJECT MANAGEMENT – Project Model
Project team will always communicate with users to obtain information to meet the needs of users
It is easy to manage risk by dividing it into pieces and solve it as quick as possible in each iterative.
Why choose Iterative & Incremental software process model ?

## Slide 13
1. Planning and Collect Requirement
2. Create Architecture Overview
3. Create ERD Diagram
4. Design Database
5. Training and development
6. Testing and fix bug
  Iteration #1
PROJECT MANAGEMENT – Project Life Cycle

## Slide 14
1. Collect feedback from demo product
2. Update project management plan
  3. Update System Design
  4. Complete coding and test
5. Deploy website
6. Complete user manual
7. Complete all reports and documents
Iteration #2
PROJECT MANAGEMENT – Project Life Cycle

## Slide 15
PROJECT MANAGEMENT – Organization Structure
Supervisor
Tran Dinh Tri
Project Manager
Au Van Thinh
Documentation Subteam Leader
Nguyen Chi Nghia
Analysis &Desgin Subteam Leader
Duong Tuan Nhat
Coding Subteam Leader
Nguyen Anh Dung
Testing Subteam Leader
Duong Tuan Nhat
Team Member
Au Van Thinh
Team Member
Duong Tuan Nhat
Team Member
Nguyen Anh Dung
Team Member
Nguyen Minh Hieu
Team Member
Nguyen Anh Dung
Team Member
Nguyen Minh Hieu
Team Member
Au Van Thinh
Team Member
Duong Tuan Nhat
Team Member
Nguyen Minh Hieu
Team Member
Au Van Thinh
Team Member
Nguyen Chi Nghia

## Slide 16
PROJECT MANAGEMENT – Master Schedule

## Slide 17
PROJECT MANAGEMENT – Master Schedule

## Slide 18
PROJECT MANAGEMENT – Communication plan
Meeting with team members | 2 times per week, meeting will be held at 9: am on Tuesday and Friday
Meeting with supervisor | 1 time per week, at 4: pm on Tuesday
Special meeting | When there are anomalous issues which need to solve immediately

## Slide 19
PROJECT MANAGEMENT – Communication plan
Meeting Minute template

## Slide 20
PROJECT MANAGEMENT – Communication plan
Meeting Minute template

## Slide 21
Metrics | Unit | Committed | Actual | Deviation
Start Date | dd-mm-yyyy | 14-05-2018 | 14-05-2018 | 0 days
End Date | dd-mm-yyyy | 27-8-2018 | 28-8-2018 | 1 days
Duration | Elapsed days | 76 days | 77 days | 1 days
Maximum Team Size | Person | 5 | 5 | 0
PROJECT MANAGEMENT – Objects

## Slide 22
PROJECT MANAGEMENT – Tools & Environments

## Slide 23
System Overview
System Use Case
Definitions
SOFTWARE
SPECIFICATION

## Slide 24
SOFTWARE SPECIFICATION – System Overview
Notes: Staff thanh LFMS user

## Slide 25
SOFTWARE SPECIFICATION – Definitions
User groups | Definitions
Guest | who has not had account in system yet
Customer | who already had an account in system
Waiter | who helps customer make order and booking
Chef | who pick dish from order list to cook
Cashier | who has responsibility to help customer check out
Manager | who can manage business process and view reports
Notes: Staff thanh LFMS user

## Slide 26
Guest
SOFTWARE SPECIFICATION –System Use Case

## Slide 27
Customer
SOFTWARE SPECIFICATION –System Use Case

## Slide 28
Waiter
SOFTWARE SPECIFICATION –System Use Case

## Slide 29
Chef
SOFTWARE SPECIFICATION –System Use Case

## Slide 30
Cashier
SOFTWARE SPECIFICATION –System Use Case

## Slide 31
Manager
SOFTWARE SPECIFICATION –System Use Case

## Slide 32
SOFTWARE
DESIGN
Architecture Overview
Entity Relationship
Database Design
Component Diagram
Sequence Diagram
Recommend Algorithm

## Slide 33
SOFTWARE DESIGN – Architecture Overview
Cloudflare Proxy
Window Server 2016
Apache Tomcat
MySQL
Spring boot
Angular

## Slide 34
SOFTWARE DESIGN – Entity Relationship

## Slide 35
SOFTWARE DESIGN – Database Design

## Slide 36
SOFTWARE DESIGN – Component Diagram

## Slide 37
Login for user
SOFTWARE DESIGN – Sequence Diagram

## Slide 38
Show Available Table
SOFTWARE DESIGN – Sequence Diagram

## Slide 39
Create Table Booking
SOFTWARE DESIGN – Sequence Diagram

## Slide 40
SOFTWARE DESIGN – Algorithm

## Slide 41
SOFTWARE DESIGN – Algorithm
Order | Food |  | c(x, y) | F1 | F2 | F3 | F4 | F5
O1 | F1, F2, F3 |  | F1 |  | 2 | 4 | 1 | 1
O2 | F1, F2, F3 |  | F2 | 2 |  | 2 | 0 | 0
O3 | F1, F3, F5 |  | F3 | 4 | 2 |  | 2 | 2
O4 | F3, F4, F5 |  | F4 | 1 | 0 | 2 |  | 1
O5 | F1, F3, F4 |  | F5 | 1 | 0 | 2 | 1 | 
Order | Food |  | x | S(x) |  |  |  | 
Ox | F1, F3 |  | F2 | 4 |  |  |  | 
 |  |  | F4 | 3 |  |  |  | 
 |  |  | F5 | 3 |  |  |  | 

## Slide 42
TESTING
Test Model
Test Process
Test Result
Defect Log

## Slide 43
Customer requirement
Acceptance test
Product specifications
System test
High-level design
Integration test
Low-level design
Unit test
Coding & unit test
validate
verify/validate
verify
verify
other V&V activities
TESTING – Test Model

## Slide 44
TESTING – Test Process

## Slide 45
TESTING – Test Schedule
Test Schedule | Start Date | End Date
Iteration 1: Main features | 18/06/2018 | 15/07/2018
Unit Testing | 18/06/2018 | 05/07/2018
Functional Testing | 05/07/2018 | 15/07/2018
Iteration 2: Other features | 31/07/2018 | 18/08/2018
Unit Testing | 31/07/2018 | 10/08/2018
Functional Testing | 10/08/2018 | 15/08/2018
Acceptance testing | 15/08/2018 | 18/08/2018

## Slide 46
TESTING – Defect Log

## Slide 47
TESTING – Bug list report
Bug ID | TestCase | Log Date | Description | Owner | Assignee | Status | Retest date
25 | TC.24.01 | 8/14/2018 | Manage Table: danh sách bàn ko hiển thị | Au Thinh | Minh Hieu | Done | 8/15/2018
26 | TC.21.04 | 8/14/2018 | realtime: ko pick món nào rồi ấn submit (manager order) vẫn hiện thông báo có món cần nấu ở màn hình chef | Au Thinh | Minh Hieu Anh Dung | Done | 8/14/2018
27 | TC.13.01 | 8/14/2018 | Manage Agent Account: không lưu đc nhân viên khi tạo mới hoặc sửa | Au Thinh | Anh Dung | Done | 8/14/2018
28 | TC.22.04 | 8/14/2018 | Realtime: màn hình cashier, manager booking: khi checkout 1 order màn hình manager booking không reload status | Au Thinh | Anh Dung | Done | 8/14/2018
29 | TC.22.04 | 8/14/2018 | Realtime: màn hình cashier, manager booking: khi hủy một order (manager book), màn hình cashier ko reload | Au Thinh | Anh Dung | Done | 8/14/2018
30 | TC.24.01 | 8/16/2018 | fix available table (khong hien thi table vs status = 2) | Au Thinh | Minh Hieu | Done | 8/17/2018
31 | TC.20.07 | 8/16/2018 | fix bug không tương thich event ở các browser khác nhau | Au Thinh | Minh Hieu | Done | 8/17/2018
32 | TC.13.03 | 8/20/2018 | Repassword không giống password vẫn update đc | Duong Nhat | Minh Hieu Anh Dung | Done | 8/22/2018
33 | TC.13.03 | 8/21/2018 | Màng hình quản lý nhân viên: ko cần pass vẫn tạo được account | Duong Nhat | Minh Hieu | Done | 8/23/2018

## Slide 48
TESTING – Test Result
No | Module Code | Pass | Fail | Untested | N/A | Number of testcase
1 | Admin | 40 | 0 | 0 | 0 | 40
2 | Guest | 4 | 0 | 0 | 0 | 4
3 | Customer | 24 | 0 | 0 | 0 | 24
4 | Chef | 4 | 0 | 0 | 0 | 4
5 | Cashier | 8 | 0 | 0 | 0 | 8
6 | Waiter | 26 | 0 | 0 | 0 | 26
7 | Authen | 25 | 0 | 0 | 0 | 25
 | Total | 131 | 0 | 0 | 0 | 131
Test Coverage | 100.00% | 
Test Success Coverage | 100.00% | 

## Slide 49
PROJECT
RESULT
Project result
Comparison Result
Lesson Learned

## Slide 50
After closing project, we achieve goal software:
Customer can book table and order every time and every where
Staff can work more effective, easier and simpler way with synchronous system between positions
Manager firm can manage all information like staff, table, food, category
Accounting easier with statistical in every days, month and year.
PROJECT RESULT – Test Result

## Slide 51
  Only supports some popular browsers: Chrome, Firefox, Safari
  Only support Vietnamese Language
  Can not backup data
  Depends on the network connection
  Develop more in other browser
  Develop multilingual Language
  Develop client with mobile version like android, ios
PROJECT RESULT – Limitation & Expectation
  Limitation:
  Expectation:

## Slide 52
Situation | Problem | Lessons learned
Conflict in team | Members are stress Cannot make decision | Talk and listen to each other Analysis situation Make right decisions
Technical difficulties | Take lots of time to solve Miss the deadline | Search in Google or some IT forums Ask group’s supervisor or teachers for some advices
PROJECT RESULT – Lesson Learned

## Slide 53
Homepage
Manage Staff, Table, Food, Category
Workflow in synchronous system between positions
DEMO

## Slide 55
Thanks for watching